| Day | Goal | Time | What you’ll have by EOD |
| --- | --- | --- | --- |
| 1 | Project scaffold, creds, endpoint selection, first API call | 6h | A repo that runs a real USDA call & returns raw JSON locally |
| 2 | API client module (clean interface), retry/backoff, unit tests | 6h | usda_client.py with typed functions + tests that pass |
| 3 | Normalizer + DB schema & writer | 6h | Cleaned records inserted into SQLite (usda_prices.db) |
| 4 | Single LangChain agent wiring (tools: fetch → clean → store), end-to-end run | 6h | python run_agent.py "Get corn & wheat prices" works E2E |
| 5 | Robustness: logging, error taxonomies, config, Docker | 6h | Containerized agent, structured logs, .env driven |
| 6 | Docs, runbook, schedules, stretch hooks (alerts/Notion) | 6h | README + Notion page, scheduled daily run, optional alerts |