# Entropy-Based Economic Phase Transition Model (EEPT)

Implementation Project Plan

Version 1.0 | December 2024

Prepared for: Round Lakes Companies

RLC Consulting | RLC Trading

# 1. Executive Summary

This document outlines the implementation plan for the Entropy-Based Economic Phase Transition Model (EEPT), a system designed to detect and signal economic regime shifts using information-theoretic measures. The model combines four orthogonal economic factors with entropy calculations to provide early warning of phase transitions from stable growth to stress or crisis states.

## Project Objectives

- Build automated data ingestion pipelines for four economic factors

- Implement entropy calculations (Shannon, Tsallis, Transfer Entropy)

- Develop phase classification model with GREEN/YELLOW/RED states

- Validate against historical US economic transitions (2008, 2020)

- Integrate with existing RLC 46-agent architecture

## Timeline Overview

Estimated duration: 8-10 weeks for core implementation, with ongoing refinement. Phase 1 (Data Infrastructure) can begin immediately with available resources.

# 2. Resource Requirements

## 2.1 Infrastructure (Already Available)

| Resource | Specification |
| --- | --- |
| Primary Compute | MSI Aegis ZS2 with RTX 5080 (existing) |
| Inference Speed | 184 tokens/second (existing LLM services) |
| Database | PostgreSQL (existing) + SQLite for portable testing |
| Agent Framework | 46-agent architecture (existing) |
| Storage | ~50GB for historical data (10+ years daily) |

## 2.2 Software Dependencies

| Package | Purpose | Install Command |
| --- | --- | --- |
| numpy, pandas | Core data manipulation | pip install numpy pandas |
| scipy | Shannon entropy, statistics | pip install scipy |
| pyinform | Transfer entropy calculations | pip install pyinform |
| scikit-learn | ML classification models | pip install scikit-learn |
| xgboost | Gradient boosting classifier | pip install xgboost |
| shap | Model interpretability | pip install shap |
| requests, aiohttp | API data fetching | pip install requests aiohttp |
| fredapi | FRED data access | pip install fredapi |
| plotly, dash | Dashboard visualization | pip install plotly dash |

## 2.3 API Keys Required

| Service | Data Provided | Cost |
| --- | --- | --- |
| FRED API | Financial stress, credit spreads, reserves | Free (registration required) |
| EIA API | Energy consumption, petroleum | Free (registration required) |
| BEA API | GDP components (backup) | Free (registration required) |
| Quandl/Nasdaq | Economic indicators (optional) | Free tier available |

# 3. Data Sources Specification

## 3.1 Factor M: Economic Momentum

| Indicator | Source | Frequency | FRED Code |
| --- | --- | --- | --- |
| GDPNow Estimate | Atlanta Fed | ~Daily updates | Direct scrape |
| Weekly Economic Index | NY Fed | Weekly | WEI |
| Industrial Production | Federal Reserve | Monthly | INDPRO |
| Initial Jobless Claims | DOL | Weekly | ICSA |
| Retail Sales | Census | Monthly | RSXFS |

## 3.2 Factor F: Financial Stress

| Indicator | Source | Frequency | Code |
| --- | --- | --- | --- |
| OFR Financial Stress Index | OFR | Daily | Direct API |
| BBB Corporate Spread | ICE/FRED | Daily | BAMLC0A4CBBB |
| TED Spread | FRED | Daily | TEDRATE |
| VIX | CBOE | Daily | VIXCLS |
| 10Y-2Y Yield Spread | Treasury/FRED | Daily | T10Y2Y |

## 3.3 Factor E: Energy Intensity

| Indicator | Source | Frequency | Code |
| --- | --- | --- | --- |
| Weekly Petroleum Status | EIA | Weekly | PET.WCRSTUS1.W |
| Electricity Net Generation | EIA | Monthly | ELEC.GEN.ALL-US-99.M |
| Natural Gas Consumption | EIA | Monthly | NG.N9140US2.M |
| Gasoline Demand | EIA | Weekly | PET.WGFUPUS2.W |
| Railcar Loadings (Optional) | AAR/RLC Custom | Weekly | Custom pipeline |

## 3.4 Factor B: Systemic Buffers

| Indicator | Source | Frequency | Code |
| --- | --- | --- | --- |
| Bank Reserves at Fed | Fed H.4.1 | Weekly | TOTRESNS |
| Household Debt Service Ratio | Fed | Quarterly | TDSP |
| Commercial Bank Lending | Fed H.8 | Weekly | TOTLL |
| Treasury General Account | Treasury | Daily | WTREGEN |
| US CDS 5Y (proxy) | Bloomberg/ICE | Daily | Requires subscription |

# 4. Project Phases and Timeline

## Phase 1: Data Infrastructure (Weeks 1-2)

Objective: Establish reliable data pipelines for all four factors

- Set up FRED API connection and test data retrieval

- Build EIA API integration for energy data

- Create Atlanta Fed GDPNow scraper

- Build OFR Financial Stress Index fetcher

- Design PostgreSQL schema for time series storage

- Implement data alignment and forward-fill logic

- Build historical data backfill (2000-present)

Deliverable: Functioning data pipeline with 20+ years of aligned daily data

## Phase 2: Entropy Engine (Weeks 3-4)

Objective: Implement core entropy calculations

- Build rolling z-score normalization module

- Implement Shannon entropy with sliding window

- Implement Tsallis entropy (q=1.5)

- Build transfer entropy calculation using pyinform

- Implement cross-sectional entropy

- Implement KL Divergence from baseline

- Build entropy velocity and acceleration calculations

- Compute concentration gradient (kappa)

Deliverable: Entropy computation library producing all metrics for historical data

## Phase 3: Alert System (Week 5)

Objective: Build threshold detection and alert logic

- Calibrate baseline entropy distributions (2010-2019)

- Implement 70% validity threshold rule

- Build diffusion index calculation

- Create alert state machine (GREEN/YELLOW/RED)

- Implement transfer entropy coupling alerts

Deliverable: Alert system producing phase states from entropy features

## Phase 4: ML Classification (Weeks 6-7)

Objective: Train and validate predictive model

- Create target variable from NBER recession dates

- Build feature matrix from entropy outputs

- Train logistic regression baseline

- Train XGBoost classifier

- Implement SHAP interpretability analysis

- Perform walk-forward cross-validation

- Calculate AUC, precision, recall at various thresholds

Deliverable: Validated ML model with documented performance metrics

## Phase 5: Historical Validation (Week 8)

Objective: Backtest against known economic transitions

- Analyze 2007-2008 Financial Crisis signals

- Analyze 2020 COVID crash signals

- Test false positive rate on 2011, 2015-16, 2018 stress events

- Evaluate 2022-2023 performance (LEI false alarm period)

- Calculate lead times for true positives

- Document model strengths and limitations

Deliverable: Validation report with performance analysis

## Phase 6: Agent Integration (Weeks 9-10)

Objective: Integrate with RLC agent architecture

- Create eept_data_agent.py for data collection

- Create eept_entropy_agent.py for calculations

- Create eept_alert_agent.py for phase detection

- Build dashboard visualization (Plotly/Dash)

- Implement scheduled daily updates

- Add to Master-Agent orchestration

Deliverable: Production-ready EEPT system integrated with RLC infrastructure

# 5. Detailed Task Breakdown

## 5.1 Phase 1 Tasks: Data Infrastructure

| # | Task | Est. Hours | Dependencies | Priority |
| --- | --- | --- | --- | --- |
| 1.1 | Register for FRED API key | 0.5 | None | Critical |
| 1.2 | Register for EIA API key | 0.5 | None | Critical |
| 1.3 | Design PostgreSQL schema | 2 | None | Critical |
| 1.4 | Build FRED data fetcher class | 4 | 1.1 | Critical |
| 1.5 | Build EIA data fetcher class | 4 | 1.2 | Critical |
| 1.6 | Build Atlanta Fed GDPNow scraper | 3 | None | High |
| 1.7 | Build OFR FSI fetcher | 2 | None | High |
| 1.8 | Implement data alignment logic | 4 | 1.4-1.7 | Critical |
| 1.9 | Historical backfill (2000-present) | 6 | 1.8 | Critical |
| 1.10 | Data quality validation | 3 | 1.9 | High |

## 5.2 Phase 2 Tasks: Entropy Engine

| # | Task | Est. Hours | Dependencies | Priority |
| --- | --- | --- | --- | --- |
| 2.1 | Build normalization module (z-score) | 2 | Phase 1 | Critical |
| 2.2 | Implement Shannon entropy function | 3 | 2.1 | Critical |
| 2.3 | Implement Tsallis entropy function | 2 | 2.1 | High |
| 2.4 | Install and test pyinform library | 1 | None | High |
| 2.5 | Implement transfer entropy wrapper | 4 | 2.4 | High |
| 2.6 | Implement cross-sectional entropy | 2 | 2.1 | Medium |
| 2.7 | Implement KL Divergence calculator | 2 | 2.1 | Medium |
| 2.8 | Build entropy velocity/acceleration | 2 | 2.2 | High |
| 2.9 | Build concentration gradient (kappa) | 3 | 2.2 | Medium |
| 2.10 | Unit tests for all entropy functions | 4 | 2.2-2.9 | Critical |

# 6. Technical Architecture

## 6.1 Directory Structure

RLC-Agent/ ├── eept/ │   ├── __init__.py │   ├── config.py              # Configuration constants │   ├── data/ │   │   ├── __init__.py │   │   ├── fred_fetcher.py    # FRED API integration │   │   ├── eia_fetcher.py     # EIA API integration │   │   ├── ofr_fetcher.py     # OFR FSI fetcher │   │   ├── gdpnow_scraper.py  # Atlanta Fed scraper │   │   └── data_manager.py    # Alignment and storage │   ├── entropy/ │   │   ├── __init__.py │   │   ├── shannon.py         # Shannon entropy │   │   ├── tsallis.py         # Tsallis entropy │   │   ├── transfer.py        # Transfer entropy │   │   ├── kl_divergence.py   # KL Divergence │   │   └── metrics.py         # Derived metrics │   ├── alerts/ │   │   ├── __init__.py │   │   ├── thresholds.py      # Threshold calibration │   │   ├── detector.py        # Alert detection │   │   └── state_machine.py   # Phase state logic │   ├── models/ │   │   ├── __init__.py │   │   ├── features.py        # Feature engineering │   │   ├── classifier.py      # ML model training │   │   └── validation.py      # Backtesting │   ├── agents/ │   │   ├── eept_data_agent.py │   │   ├── eept_entropy_agent.py │   │   └── eept_alert_agent.py │   └── dashboard/ │       ├── app.py             # Dash application │       └── components.py      # Dashboard widgets ├── tests/ │   └── eept/ │       ├── test_entropy.py │       ├── test_alerts.py │       └── test_integration.py └── data/     └── eept/         ├── raw/               # Raw API responses         ├── processed/         # Aligned time series         └── models/            # Trained model artifacts

## 6.2 Database Schema

-- Core time series table CREATE TABLE eept_indicators (     date DATE PRIMARY KEY,     -- Momentum (M)     gdpnow_estimate FLOAT,     wei_index FLOAT,     industrial_production FLOAT,     initial_claims FLOAT,     m_composite FLOAT,     -- Financial (F)     ofr_fsi FLOAT,     bbb_spread FLOAT,     ted_spread FLOAT,     vix FLOAT,     yield_curve FLOAT,     f_composite FLOAT,     -- Energy (E)     petroleum_stocks FLOAT,     electricity_gen FLOAT,     gasoline_demand FLOAT,     e_composite FLOAT,     -- Buffers (B)     bank_reserves FLOAT,     debt_service_ratio FLOAT,     bank_lending FLOAT,     b_composite FLOAT,     updated_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP );  -- Entropy calculations table CREATE TABLE eept_entropy (     date DATE PRIMARY KEY,     h_m FLOAT,           -- Shannon entropy: Momentum     h_f FLOAT,           -- Shannon entropy: Financial     h_e FLOAT,           -- Shannon entropy: Energy     h_b FLOAT,           -- Shannon entropy: Buffers     s_m FLOAT,           -- Tsallis entropy: Momentum     s_f FLOAT,           -- Tsallis entropy: Financial     h_cross FLOAT,       -- Cross-sectional entropy     te_f_to_m FLOAT,     -- Transfer entropy F->M     te_e_to_f FLOAT,     -- Transfer entropy E->F     kl_divergence FLOAT, -- Distance from baseline     h_m_velocity FLOAT,  -- dH_m/dt     h_f_velocity FLOAT,  -- dH_f/dt     diffusion_index FLOAT,     updated_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP );  -- Phase states table CREATE TABLE eept_phases (     date DATE PRIMARY KEY,     phase VARCHAR(10),   -- GREEN/YELLOW/RED     probability FLOAT,     confidence FLOAT,     primary_driver VARCHAR(50),     alert_details JSONB,     updated_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP );

# 7. Risks and Dependencies

## 7.1 Technical Risks

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| API rate limits | Data collection delayed | Medium | Cache data, batch requests |
| API schema changes | Fetchers break | Low | Version pinning, tests |
| Missing historical data | Backfill incomplete | Medium | Alternative sources |
| Transfer entropy compute time | Slow updates | Medium | Optimize, cache |
| Overfitting to limited crises | Poor generalization | High | Walk-forward CV, priors |

## 7.2 External Dependencies

- FRED API availability and rate limits

- EIA API availability and data format stability

- Atlanta Fed GDPNow page structure (scraping)

- OFR FSI publication schedule

- pyinform library compatibility with Python version

# 8. Recommended Mathematical Study Areas

The following mathematical topics are recommended for deeper understanding of the model behavior:

## 8.1 Essential (Start Here)

- Information Theory Fundamentals: Entropy, surprisal, mutual information. Resource: Cover & Thomas, Chapters 1-2

- Probability Distributions: How distributions concentrate and spread, exponential families

- KL Divergence: Measuring 'distance' between probability states. Cover & Thomas, Chapter 2.3

- Convexity/Concavity: Why entropy is concave, sensitivity implications. Boyd & Vandenberghe, Ch. 3

## 8.2 Intermediate (Build Intuition)

- Maximum Entropy Principle: Why equilibrium = max entropy. Jaynes, Probability Theory

- Fisher Information: How much data tells you about parameters, Cramér-Rao bound

- Dynamical Systems Basics: Attractors, stability, bifurcations. Strogatz, Nonlinear Dynamics (first chapters)

- Time Series Analysis: Autocorrelation, stationarity, regimes. Hamilton, Time Series Analysis

## 8.3 Advanced (Optional Deep Dives)

- Transfer Entropy & Granger Causality: Schreiber (2000), 'Measuring Information Transfer'

- Large Deviation Theory: Probability of rare events, tail behavior

- Renormalization Group: System behavior at different scales near criticality

# 9. Immediate Next Steps

- Register for API keys (FRED, EIA) - 30 minutes

- Set up project directory structure in RLC-Agent repo - 15 minutes

- Install Python dependencies (pip install) - 15 minutes

- Create PostgreSQL tables using schema above - 30 minutes

- Begin Task 1.4 (FRED data fetcher class)

— End of Document —