Stage 0 – Right now (design + schema)

- Define your data domains (in a doc):

  - Market & price data

  - Reference (entities, locations, contracts)

  - Content (reports, notes, client files)

  - Ops (tasks, projects, pipelines)

  - Ranch (animals, fields, inputs, outputs – even if future)

- Prototype schema in SQLite using SQLAlchemy:

  - Build core tables + relationships.

  - Write a few simple ETL scripts against it (e.g., USDA pulls, AMS data you’re already working with).

Stage 1 – Real system of record

- Stand up a managed Postgres instance:

  - Start small: 2–4 vCPU, 16–32GB RAM, 100–200GB SSD.

  - Install pgvector.

- Migrate your SQLite prototype to Postgres:

  - Use migration tools (Alembic if using SQLAlchemy) so you establish a proper migration workflow from day one.

- Point all new code at Postgres:

  - Data pulls (USDA APIs, ranch logs when they exist).

  - RLC research apps.

  - LLM agents (via a thin service layer).

Stage 2 – LLM server

- Buy / build a single strong GPU server:

  - 16–32 CPU cores, 128GB RAM.

  - 2–4TB NVMe.

  - 1× or 2× 24–48GB Nvidia GPUs.

  - Linux + Docker + VPN access.

- Install your LLM stack on the server:

  - Ollama / LM Studio / vLLM / text-generation-inference – whichever you want as the “model host”

  - A lightweight API layer (FastAPI, LangChain serve, etc.) so every tool (laptop, ranch PC) calls the same LLM endpoint.

- Connect the LLM server to the Postgres DB:

  - Your agents use RAG against Postgres/pgvector, not whatever each laptop has lying around.

Stage 3 – Ranch & growth

- As you add a ranch and more operational data:

  - Just add schemas/tables to the same Postgres instance.

  - Use the existing LLM server to build:

    - “Ranch dashboard assistant”

    - “Market/risk analyst”

    - “Ops/process assistant” for RLC.

- If you outgrow the single server:

  - Add a second GPU box or burst to cloud GPUs for occasional heavy jobs (big fine-tunes, huge batch runs).